

Release Document

**Project/Document: -**

**Clarity Code/Remedy ID: CRQ000000037217**

Doc-To-Help Standard Manual

**Signoff**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Role** | **Name** | **Signature** | **Date** |
| **ITCOE Project Manager** | **Elvis Khor Lih Chyun** |  |  |
| **Business Project Manager** |  |  |  |
| **ITCOE Senior Manager** | **Tan Yu Ting** |  |  |
| **IT Director** | **Annie Gui** |  |  |

Table of Contents

[Document Change Control 3](#_Toc300137792)

[Release Overview 4](#_Toc300137793)

[Introduction 4](#_Toc300137794)

[Release Description 4](#_Toc300137795)

[What is the impact to existing open Change Request or Incidents 4](#_Toc300137796)

[Code Checkout Control 4](#_Toc300137797)

[What is in this release 4](#_Toc300137798)

[Where is the release package 4](#_Toc300137799)

[Installation Guide 4](#_Toc300137800)

[Backup Plan 4](#_Toc300137801)

[Backout/RollBack Plan 4](#_Toc300137802)

[Contact Information 5](#_Toc300137803)

[Appendices 5](#_Toc300137804)

## Document Change Control

This section provides control for the development and distribution of revisions to the  
release document plan up to the point of approval. The release document provides an ongoing reference for all relevant parties. The table below includes the revision number (defined within your Documentation Plan Outline), the date of update/issue, the author responsible for the  
changes, and a brief description of the context and/or scope of the changes in that  
revision.

|  |  |  |  |
| --- | --- | --- | --- |
| Revision number | Date of Issue | Author(s) | Brief Description of Changes |
| 2.0 | 06Jun2011 | Elvis | Add Control Check Point |
|  |  |  |  |
|  |  |  |  |

This is reference part to construct this release documents.

|  |  |  |
| --- | --- | --- |
| Reference Documents | Title | Version |
|  |  |  |
|  |  |  |
|  |  |  |

# Release Overview

## Introduction

This document provides information required by the Release Document for the changes in extract Return and commission for Daily Billing.

## Release Description

The description of this release contain in the CRQ000000037217 and the deployment package included in MKS Id: 13412

## What is the impact to existing open Change Request or Incidents

Identify which object/Class/Package on open INC/CRQ (In Progress of Review/ Development/ Testing) need to rise on the same object/class/package.

## Code Checkout Control

Identify who performed the code checkout and which application.

|  |  |  |
| --- | --- | --- |
| Application | PIC | Last Review Date |
| Apaxta | Ken Xu | 2/6/2011 |
| DRM | N/A | DD/MMM/YYYY |
| Gomac | N/A | DD/MMM/YYYY |

## What is in this release

This release included which INC/CRQ/PBI, what is the scope of the release.

## Where is the release package

Changes Package stored in MKS ID : 13412.

# Installation Guide

1. Backup AvMAPSExportFiles\_PH class and avMonthPeriod table in production server. PIC : Global OMS Admin
2. Download change package named MKSID: 13412 from MKS application with status **“Ready for Production”**. PIC : Global OMS Admin
3. Import xpo (Axapta class) from MKS: 13412 into Axapta application PIC : Global OMS Admin
4. Compile AvMAPSExportFiles\_PH class. PIC : Global OMS Admin
5. Synchronize avMonthPeriod table. PIC : Global OMS Admin

# Backup Plan

1. Kindly refer backup file in step 1 in Installation Guide. PIC: Infra Team.

# Backout/RollBack Plan

1. Restore the backup file in Installation Guide step 1 if any error occurs during installation. PIC: Infra Team.
2. Compile AvMAPSExportFiles\_PH class. PIC: Infra Team.
3. Synchronize avMonthPeriod table.

## Contact Information

|  |  |  |  |
| --- | --- | --- | --- |
| Contact name | Contact Number | Tieline | Type of Coverage |
| Ummi | +60126757505 | N/A | N/A |
|  |  |  |  |
|  |  |  |  |

# Appendices